## Slide 1: Project Quality Management

## Slide 2: Group discussion: Bên nào có chất lượng cao hơn ?

## Slide 3: Group discussion
TOYOTA
ROLLS ROYCE
Xe nào có chất lượng cao hơn ?
Notes: Quality and grade are not the same concepts.
Quality as a delivered performance or result is “the degree to which a set of inherent characteristics fulfill requirements” (ISO 9000 [18].).
Grade as a design intent is a category assigned to deliverables having the same functional use but different technical characteristics.
The project manager and the project management team are responsible for managing the trade-offs associated with delivering the required levels of both quality and grade.
While a quality level that fails to meet quality requirements is always a problem, a low-grade product may not be a problem.
For example:
◆ It may not be a problem if a suitable low-grade product (one with a limited number of features) is of high quality (no obvious defects). In this example, the product would be appropriate for its general purpose of use.
◆ It may be a problem if a high-grade product (one with numerous features) is of low quality (many defects). In essence, a high-grade feature set would prove ineffective and/or inefficient due to low quality.

## Slide 4: Group discussion: Phân biệt 2 vai trò
Quality Assurance | Quality Control

## Slide 5: Group discussion: Làm rõ từng loại chi phí
Chi phí Phù hợp (Money spent during the project to avoid failures) | Chi phí Không phù hợp (Money spent during and after the project because of failures)
Chi phí phòng ngừa (build a quality product) | Chi phí lỗi nội bộ (failures found by the project)
Chi phí đánh giá (assess the quality) | Chi phí lỗi bên ngoài (failures found by the customer)

## Slide 6: Group discussion: Xây dựng Metric đo đạc
Bạn sẽ chuyển giao cái gì (Deliverable) vào milestone gần nhất?
  Gợi ý: Xem lại Mục tiêu, WBS bạn đã xây dựng ở những bài trước
Yêu cầu chất lượng cho kết quả chuyển giao là gì?
  Gợi ý: Ví dụ như không có lỗi, hoạt động bình thường trong điều kiện trời mưa....
Có thể đo đạc mức độ thỏa mãn yêu cầu bằng chỉ số chất lượng (Quality Metric) nào?
  Gợi ý:
    Metric nên ở dạng tỉ lệ (rate)
    Dữ liệu có thể dễ dàng thu thập
    Có thể theo dõi được hàng ngày

## Slide 7: Group discussion: Đưa ra Metric cho dự án của bạn
ID | Thuộc tính cần đo ( Item) | Chỉ số đo (Metric) | Phương pháp đo (Measurement Method)
 | Thời gian hoàn thành đơn hàng | Cycle Time | Tính từ lúc khách hàng đặt hàng đến khi sản phẩm, dịch vụ đang được vận chuyển đến với khách hàng và có xác nhận trên hệ thống
 | Tỉ lệ lỗi | Defect rate | Số lượng lỗi/ số lượng đơn vị kiểm thử
 | Thời gian xử lí của 1 booking | TPS | Từ lúc khách hàng tạo 1 booking đến lúc admin nhìn thấy được booking đó
 | CPU/Disk chiếm dụng | % CPU | Từ lúc 1 API được gọi trong 1 khoảng thời gian live của nó
 | Số lượng người truy cập đồng thời | Traffic rate | Trong 1s thì có bao nhiêu người truy cập hệ thống cùng lúc
ID | Thuộc tính cần đo ( Item) | Chỉ số đo (Metric) | Phương pháp đo (Measurement Method)
Ví dụ:
Mỗi thành viên cho 1 ví dụ trong dự án của mình

## Slide 8: Group discussion: Xây dựng Quality Checklist
Chọn một quá trình trong dự án hay phát sinh lỗi
Quá trình trên hay gặp những lỗi gì (common defects) ? Hay bị thiếu sót những việc gì?
  Gợi ý: Hãy xem lại CSDL của công ty hoặc hỏi chuyên gia để biết các lỗi hay gặp
Làm thế nào để phát hiện ra lỗi (Defect) trên Deliverable? Làm thế nào để biết được Deliverable đã thoả mãn yêu cầu?
  Gợi ý: Các bài kiểm thử, các bước thanh tra kiểm tra
Để quá trình trên không bị lỗi, thì cần kiểm tra gì trước khi bàn giao kết quả cho bước sau ?
  Gợi ý: Xây dựng Checklist ( Danh sách những mục cần kiểm tra) để đảm bảo chất lượng đầu ra ở từng bước xử lý

## Slide 9: Group discussion: Đưa ra Quality Checklist cho dự án của bạn
ID | Điểm/ lỗi cần kiểm (Quality item ) | Yes | No | N/A | Ngày kiểm tra (Verification Date ) | Chú ý (Note)
0 | Đã bật chế độ maintain trước khi deploy? | x |  |  | 25/05/2021 | 
1 | Đã tạo tag (source code) hay chưa? |  |  |  |  | 
2 | Đã setting cấu hình production? |  |  |  |  | 
3 | Đã xoá cache sau khi deploy? |  |  |  |  | 
4 | Các tính năng ở production hoạt động bình thường sau khi deploy? |  |  |  |  | 

## Slide 10: Group discussion: Phân biệt sự khác nhau
Kiểm thử (Testing)
Thanh tra (Inspection)

## Slide 11: Group discussion: Phân biệt sự khác nhau

## Slide 12: Group discussion:
Phân biệt Control Quality vs Validate Scope
Control Quality | Validate Scope
Notes: Example
As part of my project management requirements, I need to produce a weekly project performance report.
When I check the data and figures within my performance report to ensure they are correct, I am performing quality control.
When I provide the performance report to my sponsor for her approval, I am performing verify scope.

## Slide 13: Group Discussion: Sắp xếp mức độ hiệu quả
Let the customer find the defects
Detect and correct the defects (Quality Control)
Examine and correct the process.(Quality Assurance)
Quality built-in planning and designing of the project and product.
Culture of Quality throught out the organization

## Slide 14: Group discussion
Nội dung nào mới biết?
Nội dung nào cảm thấy thú vị?
Nội dung nào sẽ áp dụng vào công việc?